# SecureAttend: A Cybersecurity-Based Student Attendance Management System

Course: Software Construction and Development Instructor: Engr. Muhammad Umer Haroon Document: Assignment 1 – Lightweight Requirements Document Version: v0.1.0 (initial draft; will evolve with the project)

Repository: https://github.com/Lakhkarkhan/secure-attendence-system.git

## 1. Group Members

| # | Name |  | GitHub Username | Initial Role |
| --- | --- | --- | --- | --- |
| 1 | lakhkar khan |  | lakhkar khan | Backend & Authentication Lead |
| 2 | abdulraheem |  | raheem1259 | Database & Security Lead |
| 3 | syed mehmood jan |  | Mjan-dot | Frontend Lead |

## 2. Problem Description

Many universities still record attendance on paper or with basic digital tools. These methods are slow, easy to falsify, and hard to audit. The most common problem is proxy attendance, where a student marks attendance for an absent friend by sharing a login, a photo of a code, or a signature. Teachers also lose class time on roll calls, and administrators cannot easily detect tampered or duplicated records.

SecureAttend is a web application that lets teachers open a time-limited attendance session. Students mark themselves present by scanning a short-lived QR code. The system verifies the student’s identity, enrollment, and session validity before saving the record, and it logs important actions so changes can be traced.

## 3. Project Objectives and Intended Users

### 3.1 Objectives

- O1: Replace manual roll calls with a fast digital attendance process.

- O2: Reduce proxy attendance using expiring QR codes, authenticated accounts, and optional classroom checks.

- O3: Guarantee that a student can mark attendance only once per session.

- O4: Provide role-based access so users see and change only what they are allowed to.

- O5: Keep an audit trail of important actions to detect tampering.

- O6: Give teachers and admins attendance reports that can be exported.

- O7: Practice collaborative development with Git, an agile backlog, and clear documentation.

### 3.2 Intended Users

| User | Description | Main Needs |
| --- | --- | --- |
| Student | Enrolled in one or more courses | Mark attendance quickly, view own attendance, request corrections |
| Teacher | Teaches one or more courses | Start and close sessions, view and export class attendance, approve corrections |
| Administrator | Manages the system | Manage users and courses, view system-wide reports and audit logs |

## 4. Initial Functional Requirements

Priority uses MoSCoW: M = Must, S = Should, C = Could.

### 4.1 Authentication and Account Management

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-01 | The system shall let users log in with email/ID and password. | M |
| FR-02 | The system shall store passwords only as salted hashes. | M |
| FR-03 | The system shall issue a token (JWT) on login and require it for protected routes. | M |
| FR-04 | The system shall assign each user one role: Student, Teacher, or Admin. | M |
| FR-05 | The system shall let users log out and shall expire tokens after a fixed period. | M |
| FR-06 | The system shall let users change their password. | S |
| FR-07 | The system shall lock an account temporarily after repeated failed logins. | S |

### 4.2 Administration

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-08 | Admins shall create, update, and deactivate student and teacher accounts. | M |
| FR-09 | Admins shall create courses and assign a teacher to each course. | M |
| FR-10 | Admins shall enroll students in courses. | M |
| FR-11 | Admins shall view system-wide attendance reports. | S |
| FR-12 | Admins shall view the audit log. | S |

### 4.3 Attendance Sessions and QR Codes

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-13 | A teacher shall start an attendance session for one of their own courses. | M |
| FR-14 | The system shall generate a QR code for the session that refreshes every 30–60 seconds. | M |
| FR-15 | The system shall reject any expired or invalid QR code. | M |
| FR-16 | A teacher shall close a session manually, and sessions shall close automatically after a set time. | M |
| FR-17 | The system shall allow a teacher to configure session duration and QR refresh interval. | C |

### 4.4 Marking Attendance

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-18 | A logged-in student shall mark attendance by scanning the current QR code. | M |
| FR-19 | The system shall verify that the student is enrolled in the course before accepting attendance. | M |
| FR-20 | The system shall prevent duplicate attendance for the same student and session (unique constraint on student + session). | M |
| FR-21 | The system shall record the timestamp and status (Present or Late) of each attendance record. | M |
| FR-22 | The system shall optionally verify the student’s presence using campus Wi-Fi/IP range or GPS. | S |
| FR-23 | The system shall optionally bind an account to a registered device. | C |

### 4.5 Viewing, Corrections and Reports

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-24 | Students shall view their own attendance per course, including percentage. | M |
| FR-25 | Teachers shall view attendance by course and date. | M |
| FR-26 | Students shall submit an attendance correction request with a reason. | S |
| FR-27 | Only the course teacher shall approve or reject a correction request. | S |
| FR-28 | Teachers shall export attendance reports to PDF and Excel. | S |
| FR-29 | The system shall flag students whose attendance falls below a threshold (e.g., 75%). | C |

### 4.6 Security Logging

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-30 | The system shall log logins, session creation, attendance changes, and corrections with user, time, and action. | M |
| FR-31 | The system shall record who changed an attendance record and its previous value. | S |

## 5. Non-Functional Requirements

| ID | Category | Requirement |
| --- | --- | --- |
| NFR-01 | Security | All API routes shall enforce role-based access control. Passwords shall never be stored or logged in plain text. |
| NFR-02 | Security | All database queries shall use parameterized statements or an ORM to prevent SQL injection. User input shall be validated on the server. |
| NFR-03 | Security | The application shall be deployed over HTTPS and QR tokens shall be signed so they cannot be forged. |
| NFR-04 | Performance | Marking attendance shall complete within 3 seconds under normal load. The system should support at least 100 students scanning within one minute. |
| NFR-05 | Usability | The student scan flow shall take no more than three steps after login. The interface shall work on phone screens. |
| NFR-06 | Reliability | Attendance records shall not be lost; the database shall be backed up regularly. |
| NFR-07 | Maintainability | Code shall follow a consistent style, be organized by module, and include basic automated tests for core logic. |
| NFR-08 | Compatibility | The web app shall run in current versions of Chrome, Edge, and Firefox, and in mobile browsers. |
| NFR-09 | Auditability | Audit log entries shall not be editable through the application. |

## 6. Prioritized Product Backlog (Initial)

| Rank | Feature / Epic | Related Requirements | Priority | Target Version |
| --- | --- | --- | --- | --- |
| 1 | Project setup: repository, folder structure, README, database schema | – | M | v0.1.0 |
| 2 | Login, password hashing, JWT, roles | FR-01 to FR-05 | M | v0.2.0 |
| 3 | Admin: manage users, courses, enrollments | FR-08 to FR-10 | M | v0.3.0 |
| 4 | Teacher starts session; expiring QR generation | FR-13 to FR-16 | M | v0.4.0 |
| 5 | Student scans QR; enrollment, expiry and duplicate checks | FR-18 to FR-21 | M | v0.5.0 |
| 6 | Student and teacher attendance views | FR-24, FR-25 | M | v0.6.0 |
| 7 | Audit logging | FR-30, FR-31 | M/S | v0.7.0 |
| 8 | Correction requests and approval | FR-26, FR-27 | S | v0.8.0 |
| 9 | PDF/Excel export, admin reports | FR-11, FR-12, FR-28 | S | v0.9.0 |
| 10 | Location/Wi-Fi verification, login lockout, password change | FR-06, FR-07, FR-22 | S | v0.9.0 |
| 11 | Device binding, low-attendance alerts, configurable sessions | FR-17, FR-23, FR-29 | C | v1.0.0 or later |

The backlog will be reviewed and re-ordered as the project progresses. Version v1.0.0 is the first complete release containing all Must and Should items.

## 7. Assumptions, Constraints and Known Limitations

### 7.1 Assumptions

- Students own a smartphone with a camera and internet access during class.

- The classroom has campus Wi-Fi or mobile data.

- Student, teacher, and course data is entered by the admin (no integration with an existing university system).

- Each student has a unique university ID and email.

### 7.2 Constraints

- The project must be completed within one semester by a small team.

- Planned technology stack: React.js + Tailwind CSS (frontend), Python Flask (backend), MySQL (database), JWT for authentication.

- No special hardware (biometric or RFID devices) is required.

- All work must be done in one public GitHub repository, with every member contributing under their own account.

### 7.3 Known Limitations

- No single method (QR, GPS, or device check) can make proxy attendance impossible. For example, a student could send a live screenshot of the QR code to a friend within the refresh window. SecureAttend reduces this risk by combining short-lived codes, authenticated accounts, and optional location checks.

- GPS can be inaccurate indoors, so it is optional and treated as a supporting signal, not proof.

- A student without a working phone or internet needs a manual fallback, handled by the teacher through a correction request.

- The first release will not include a native mobile app, biometric login, or integration with the university’s student information system.

## 8. Initial Task Division

| Member | Initial Responsibilities |
| --- | --- |
| Member 1 | Flask project setup, login/JWT, role-based access, QR token generation |
| Member 2 | MySQL schema (Students, Teachers, Courses, Enrollments, AttendanceSessions, AttendanceRecords, Users, AuditLogs), constraints, audit logging |
| Member 3 | React frontend: login, student scan page, teacher dashboard; requirements document and README upkeep |

All members review each other’s pull requests and update the backlog as tasks are completed. Tasks are tracked as GitHub Issues on a simple Project board (To Do, In Progress, Done).

## 9. Repository Organization and Conventions

### 9.1 Folder Structure

secureattend/
├── README.md
├── docs/
│   └── requirements.md (and requirements.pdf)
├── backend/
│   ├── app/
│   └── tests/
├── frontend/
│   └── src/
└── database/
    └── schema.sql

### 9.2 Naming Conventions

- Folders and files: lowercase with hyphens or underscores (e.g., attendance_service.py).

- Database tables: PascalCase plural as listed in the schema; columns in snake_case.

- Branches: feature/<short-name>, fix/<short-name>.

- Commit messages: short imperative summary, e.g., “Add JWT login endpoint”.

### 9.3 Versioning

Semantic versions are marked with Git tags: v0.1.0 for this initial setup, increasing the minor number for each milestone, and v1.0.0 for the first complete release. Files are never copied to represent versions; Git history and tags are used instead.